## Slide 1
INTERNET AND WEB TECHNOLOGY LAB
ABHAY RAIZADA(13/IT/68)
SHAUNAK SEN(13/IT/82)
SURYA PRAKASH(13/IT/74)

## Slide 2
WORK DIVISION (Date : 17/01/2016)
Shaunak : HTML
Abhay : CSS
Surya : Presentation

## Slide 3
AIM: To Create Admin and Student Login Project
We wish to create an admin-student login for the purpose of grade and attendance upload and view.
Till now we’ve created a Basic Landing Page for the purpose of registration of the student or admin.
Technologies Used: So far we’ve used basic HTML and CSS

## Slide 4
This is the screenshot of the landing page

## Slide 5
In the previous slide we have shown the webpage which has fields that are required for registration.
We wish to create a portal where professors can upload and modify the grades and attendance of students and the latter can just check their details by logging in.
Details of this project can be found at https://github.com/abhsag24/it-mini-project
Description of Landing Page

## Slide 6
Plan For Next Week(27/01/2016)
We wish to add index page with navigation bar and a link for new user
We also want to add fields for Roll Number, Date Of Birth(calendar), Department(dropdown menu), Year, Profile picture and a reset button
We also want to calculate age , partial roll number and we want to implement form validation

## Slide 7
WORK DIVISION (Date : 24/01/2016)
Abhay : HTML additions
Shaunak : Javascript
Surya : CSS modifications and presentation

## Slide 8
Second Week’s Work(25/01/2016)
We made a landing page with a navigation bar and a link for new user registration
We added fields for Date of Birth(calendar), Roll number, Department(dropdown menu), year
We used javascript for age calculation and form validation
We stylized our navigation bar, background, all input fields and buttons using css.

## Slide 9
Plan For Next Week (03/02/2016)
Add reset button
Add Backend for our webpage
Create different profile pages for students and professors
Add more content to home page and Improve user registration page

## Slide 10
WORK DIVISION (03/02/2016)
Abhay : PHP and MySql
Shaunak : Javascript, CSS
Surya : HTML

## Slide 11
Third Week’s Work (03/02/2016)
We’ve added automatic form filling(Roll No. is automatically filled using year and branch )and form validation is done after pressing submit button.
Age is calculated based on date of birth and is displayed
We’ve included the option to upload profile pic(only images are accepted)
We’ve developed partial backend for our website using PHP and MySql
We’ve used Ajax for webpage response

## Slide 12
Plan For Next Week (17/02/2016)
We’ll add profile pages for student and admin
We’ll add email verification
We’ll add hobbies and profile pic to our database
We’ll create complete backend for our website

## Slide 13
WORK DIVISION (13/02/2016)
Abhay : Javascript, CSS
Shaunak : PHP, Mysql
Surya : HTML

## Slide 14
Fourth Week’s Work (14/02/2016)
Added phone number field and validated it
Added Navigation bar to all pages
Added Hobbies to the database
Send Data to server through AJAX

## Slide 15
Plan For Next Week (24/02/2016)
Add student and admin profile pages
Add option which checks admin login
Show data in the database on a page (maybe profile page)
Add preview for profile pic

## Slide 16
Work Division (20/02/2016)
Abhay : Added Homepage , Added git integration as well as remote repository.
Shaunak : Improved Age Calculation, Added Password match Preview
Surya : Added Image Preview

## Slide 17
Fifth Week’s Work (21/02/2016)
Added content to the homepage
Added preview for profile pic
Improved age calculation
Added Password match message
Email Verification done

## Slide 18
Plan for Next Week (02/03/2016)
Add image to database
Add Profile Page
Add Admin option for register page
Changes as instructed

## Slide 19
Work Division (27/02/2016)
Abhay : Improvised homepage and page layouts
Shaunak : Improved validation
Surya : Created login page

## Slide 20
Sixth Week’s Work (28/02/2016)
Improved validation i.e made it field-wise rather than document -wise
Added a carousel to the homepage
Created the login page for students
Created my details page

## Slide 21
Plan for Next Week (09/03/2016)
Add Profile Page
Add Admin option
Changes as instructed

## Slide 22
Work Division (05/03/2016)
Abhay : Created logout page
Shaunak : Created details editing page
Surya : Added reset button

## Slide 23
Seventh Week’s Work (07/03/2016)
Added a page for editing details and for adding new info
Added a reset button
Added logout page

## Slide 24
Plan for Next Week (16/03/2016)
Wrap up everything

## Slide 25
Work Division (12/03/2016)
Abhay : Improvised web page design
Shaunak : Added admin function
Surya :

## Slide 26
Eighth Week’s Work (13/03/2016)
Created similar interface for all web pages.
Made admin panel functional